# Harbour Street Library

Renovation report to the board  |  September 2026

# Summary

The reading rooms reopened on 1 September after fourteen weeks of work. The project finished two days early and 3.1 percent under budget. Visits in the first month were 18 percent higher than in September last year, and the new study tables were booked on most weekday afternoons.

This report sets out what was done, what it cost, and what the board is asked to approve for the second phase.

# What changed

New lighting in both reading rooms, on daylight sensors.

Forty study places with power, up from twelve.

A step-free entrance from Harbour Street and a lift to the archive.

Shelving for the local history collection, moved out of storage.

# Costs

| Work package | Budget | Spent | Difference |
| --- | --- | --- | --- |
| Lighting and power | £48,000 | £45,900 | −£2,100 |
| Entrance and lift | £96,500 | £95,200 | −£1,300 |
| Shelving and furniture | £31,000 | £30,400 | −£600 |
| Total | £175,500 | £171,500 | −£4,000 |

# Next steps

The board is asked to approve the second phase, the children's library and the garden room, at a budget of £122,000, starting in January 2027.

## ملخص بالعربية

أُعيد افتتاح قاعات القراءة في الأول من سبتمبر بعد أربعة عشر أسبوعًا من العمل. انتهى المشروع قبل موعده بيومين وبتكلفة أقل من الميزانية.

Door counter totals, 1 to 30 September 2026, compared with the same days in 2025.